Team07 Meeting Minute

SOFTWARE ENGINEERING GROUP PROJECT

Supervisor: RuiBin Bai (with/without)

| Date | 2021-10-22 | Chairperson | YANG Jiun-Chi |
| --- | --- | --- | --- |
| Time | 16:00~16:22 | Secretary | PARK So-Young |
| Participant | CHO, In Jae (20212687) FANG, Yichu (20214756) LAU, Yik Lun Yelan (20217531) PARK, So-Young (20121536) YANG, Jiun-Chi (20215187) WON, Minhyeon (20314810) | Notes | 6 out of 6 participated Absent: x Late: x Meeting Shortened, further meeting on Monday |
| Topic | Introduction of the project |  |  |

| Meeting Summary |  |
| --- | --- |
| content | Issue/remarks |
| 1. Project brief - Not for App users - Software for industry factories to plan their activities Company: hundreds of orders, multiple machines, people materials-need software to manage, optimize the sequence | - |
| 2. About Task -Do some research, find benchmark problems -AIM (next semester) module is highly related to this project - could leave algorithm for next semester - front end, interface: must be completed in this semester - Need to define optimization problem (setting the deadline) by Script Ex>Matlab | -Allocation of big tasks based on skillset and making timeline already done -how can we study requirement by ourselves - Not sure about: stakeholder: a hypothetical company may have real company to interview later but the project is barely funded |
| 3. Inquiries - main language: Different languages for different parts (unlimited) - ethics: don’t involve human participants or human data | -no information about database -need to ask more precisely about the ethics checklist |

| Task |  |  |  |  |
| --- | --- | --- | --- | --- |
| Content |  | Charged Person | Due Date |
| Make Wechat group with supervisor and officially schedule meeting on teams |  | YANG Jiun-Chi | 2021-10-23 |
| Study requirements and discuss how to solve the problem |  | All |  |
| Ethics checklist |  | All | 2021-10-28 |
| Next meeting | PMB 425, Monday 3:00-4:00 |  |  |