Team07 Meeting Minute

SOFTWARE ENGINEERING GROUP PROJECT

Supervisor: RuiBin Bai

| Date | 2021-10-28 | Chairperson | YANG Jiun-Chi |
| --- | --- | --- | --- |
| Time | 17:25-17:45 | Secretary | PARK So-Young |
| Participant | CHO, In Jae (20212687) FANG, Yichu (20214756) LAU, Yik Lun Yelan (20217531) PARK, So-Young (20121536) YANG, Jiun-Chi (20215187) WON, Minhyeon (20314810) | Notes | 6 out of 6 participated Absent: x Late: x This meeting was newly arranged |
| Topic | Requirement Specification |  |  |

| Meeting Summary |  |
| --- | --- |
| Content | Issue/remarks |
| 1. Things to consider - Multiple potential user (Ex>manager,planner) need different interfaces (Ex>moodle) - Different company has different possible objective, constraints, and variables: they need to define their own version of the joshop problem - Make requirement comprehensive, but team can choose most fundamental function for implementation - Needs lots of programming | -Requirements the team have written is too simple. Need to complement (gives impression that problem understanding is not deep enough) -Don’t have much time on UI |
| 2. Task - Read job shop scheduling problem, know how to collect data into the system - Look for existing software - Specify problem on the script: design Matlab type of software. Provide interface that allow user to write script, program should check error, compile, and convert it to definition of the jobshop problem. - define your own, very simple programming language - come up with simple command(keyword) | - Allowing user to modify by drag-drop: good - Dataset sample: sent on Wechat - Not sure about designing own language |
| 3. Inquiries More about end users: - Prepare all possible requirements: think about type of the users - Not much time: but you do not have to implement all of them | - |

| Task |  |  |  |  |
| --- | --- | --- | --- | --- |
| Content |  | Charged Person | Due Date |
| Background Research |  | WON, Minhyeon PARK, So-Young | 2021-11-01 |
| Prototype feature requirements |  | LAU, Yik Lun Yelan CHO, In Jae | 2021-11-01 |
| Re-write Requirement& Parser (Writing part of the report) |  | YANG, Jiun-Chi FANG, Yichu | 2021-11-08 |
| Next meeting | PMB425, Monday, 2021-11-08 1:00~ |  |  |